SAP CONSULTING

Internal Ticketing & Project Management Tool

Functional Specification Document

Version 1.0  |  Confidential

Prepared for Internal Use

# Table of Contents

# 1. Objective of This Development

The objective is to build a comprehensive internal ticketing and project management platform tailored for an SAP consulting firm managing multiple customers under AMS (Application Management Services) contracts and implementation engagements.

The platform will serve three primary stakeholder groups:

- Internal consultants and resources

- Project managers and delivery leads

- Customers

Each stakeholder group receives appropriate access and visibility suited to their role.

The core goals of the platform are:

- Centralize ticket lifecycle management across all customers and contracts

- Enable project planning, execution tracking, and Gantt chart visualization

- Capture and govern effort logging, approval workflows, and negotiation

- Monitor SLA compliance and send automated alerts and notifications

- Provide resource utilization, project profitability, and customer-wise reporting

- Support customer communication through a dedicated portal with controlled access

- Maintain digital signatures, audit trails, and document management

- Automate RCA generation using AI agents based on ticket conversation history

The application is designed to handle customer-wise and project-wise authorization, ensuring data isolation, access control, and compliance across all modules.

# 2. List of Masters Involved

## 2.1 Standard Masters

Standard Masters

1. Customer Master

2. Employee Master

3. Employee Access Master

4. Customer Access Master

5. Department Master

6. Contract Master (Customer-wise, multiple contracts)

7. Ticket Status Master (Customer-wise)

8. Project Status Master (Customer-wise)

9. Ticket Nature Master (Customer-wise)

10. Ticket Category Master (Functional / Development)

11. SLA Master (Customer-wise, Category-wise)

12. Email Template Master (Customer-wise, Notification-type-wise)

13. Roster Master (Weekly working day threshold per employee)

## 2.2 Additional Masters Recommended

Based on the functional requirements and to ensure the application is complete and scalable, the following additional masters are recommended:

Additional Masters (Recommended)

14. Priority Master — Priority levels for tickets and project tasks

15. Role & Permission Master — System roles and module-level action permissions

16. Holiday Master — Public and company-specific non-working days

17. Milestone Master — Standard milestone templates for projects

18. Escalation Rule Master — Conditions and rules that trigger escalation notifications

19. Rate Card Master — Billing and cost rates per resource/role per customer

20. Document Template Master — Templates for RCA, MoM, Effort Summaries, Sign-off docs

# 3. List of Pages / Modules Involved

## 3.1 Master Configuration Pages

Master Pages

1. Customer Master Page

2. Employee Master Page

3. Employee Access Page

4. Customer Access Page

5. Department Master Page

6. Contract Master Page

7. Ticket Status Master Page

8. Project Status Master Page

9. Ticket Nature Master Page

10. Ticket Category Master Page

11. SLA Master Page

12. Email Template Master Page

13. Roster Master Page

14. Priority Master Page

15. Role & Permission Master Page

16. Holiday Master Page

17. Milestone Master Page

18. Escalation Rule Master Page

19. Rate Card Master Page

20. Document Template Master Page

## 3.2 Ticket Module Pages

Ticket Module Pages

21. Ticket Creation Page (Internal)

22. Ticket Creation Page (Customer Portal)

23. Ticket Detail / Update Page

24. Ticket List / Dashboard Page

25. MoM Capture Page (against Ticket)

26. RCA Document Generation Page

27. Ticket Timesheet Entry Page

28. Ticket Efforts Approval Page (Internal)

29. Ticket Efforts Approval Page (Customer)

30. Monthly Efforts Summary and Approval Page

## 3.3 Project Management Module Pages

Project Management Pages

31. Project Creation Page

32. Project Detail / Activity Management Page

33. Project Activity Dependency Page

34. Gantt Chart View Page

35. Project Milestone Page

36. Project Milestone Sign-off Page (Customer)

37. Project Timesheet Entry Page

38. Project Planned Hours Page

39. MoM Capture Page (against Project Activity)

40. Project Efforts Approval Page (Internal)

41. Project Efforts Approval Page (Customer)

42. Revised Efforts Request Page

## 3.4 Efforts Sheet Module Pages

Efforts Sheet Pages

43. Efforts Sheet Preparation Page (Ticket-wise and Project-wise)

44. Internal Approval Workflow Page

45. Customer Approval Submission Page

46. Negotiated Efforts Update Page

47. Monthly Efforts Approval Page

## 3.5 Reporting & Dashboard Pages

Reporting Pages

48. Resource Utilization Report

49. Project-wise Effort Utilization Report (Plan vs Actual)

50. Customer-wise Effort Utilization Report

51. Month-wise Effort Utilization Report

52. Ticket Category-wise Effort Report

53. AMS Contract Hours Consumed vs Remaining Report

54. Timesheet Report (Resource-wise)

55. Overdue Projects Report

56. Overspent Efforts Report

57. Undelivered Projects Report

58. Management Profitability Dashboard

59. KPI Operational Dashboard

60. Long Pending Tickets Alert Report

## 3.6 System & Configuration Pages

System Pages

61. Notification & Alert Configuration Page

62. Audit Log Page

63. Digital Signature Management Page

# 4. Master Pages — Detailed Fields and Functionalities

## 4.1 Customer Master Page

Purpose: Central repository for all customer information. Every ticket, project, contract, and report is linked to this master. Supports multiple users per customer and groups all activities under the customer entity.

Key Functionalities:

- Create, view, edit, and deactivate customer records

- Upload customer logo (PNG, JPG, SVG)

- Assign a unique Customer Code (auto-generated or manual)

- Link multiple contracts and users to the customer

- View all tickets and projects grouped under this customer

- Define customer-specific ticket status set, project status set, and ticket nature set

- Activate or deactivate without deleting historical data

- Audit log trail per customer record

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Customer Code | Auto-generated, unique, non-editable |
| Customer Name | Text, mandatory |
| Customer Short Name | Display name or abbreviation |
| Customer Logo | File upload (PNG/JPG/SVG) |
| Industry / Segment | Dropdown |
| Country | Dropdown |
| State / Region | Text |
| Primary Contact Name | Text |
| Primary Contact Email | Email, mandatory |
| Primary Contact Phone | Text |
| Secondary Contact Name | Text |
| Secondary Contact Email | Email |
| Billing Currency | Dropdown linked to Currency Master |
| Time Zone | Dropdown |
| Department | Multi-select linked to Department Master |
| Status | Active / Inactive toggle |
| Remarks / Notes | Textarea |
| Created By / Created On | System fields — auto-populated |
| Last Modified By / On | System fields — auto-populated |

## 4.2 Employee Master Page

Purpose: Maintain all internal resources and consultants assigned to tickets, projects, and timesheets. Drives roster compliance, timesheet alerts, and resource utilization reporting.

Key Functionalities:

- Create, view, edit, and deactivate employee records

- Link employee to department and assign system roles

- Define weekly working threshold (5 or 6 days) linked to Roster Master

- Upload employee profile photo (optional)

- View all tickets and projects assigned to the employee

- Deactivation preserves all historical records

- Audit trail on each record change

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Employee ID | Auto-generated, non-editable |
| First Name / Last Name | Text, mandatory |
| Display Name | Text |
| Email Address | Email, mandatory — used for login |
| Phone Number | Text |
| Department | Dropdown linked to Department Master |
| Designation / Role Title | Text |
| System Role | Dropdown linked to Role & Permission Master |
| Reporting Manager | Dropdown linked to Employee Master |
| Date of Joining | Date |
| Employment Type | Dropdown: Full-time / Part-time / Contract |
| Weekly Working Days | Radio: 5 / 6 — linked to Roster Master |
| Cost Rate | Numeric — linked to Rate Card Master |
| Billing Rate | Numeric, per customer if variable |
| Profile Photo | File upload, optional |
| Status | Active / Inactive toggle |
| Remarks | Textarea |
| Created By / Created On | System fields |
| Last Modified By / On | System fields |

## 4.3 Employee Access Page

Purpose: Manage module and customer access for each internal employee. Supports bulk assignment, temporary access, and role-based permission mapping.

Key Functionalities:

- Search and select an employee to configure access

- Assign one or more customers and projects the employee can access

- Define module-level access: Tickets, Projects, Reports, Masters, Approvals

- Set action-level access: View / Create / Edit / Approve / Delete per module

- Bulk access assignment for a team or department

- Copy access profile from another employee

- Support temporary access with valid-from and valid-to dates

- Audit trail on all access changes

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Employee | Dropdown / Search — mandatory |
| Customer Access | Multi-select from Customer Master |
| Project Access | Multi-select from Project Master |
| Module Access Matrix | Grid: Module rows × View/Create/Edit/Approve/Delete columns (checkboxes) |
| Access Valid From | Date |
| Access Valid To | Date — optional, for temporary access |
| Remarks | Textarea |
| Granted By / Granted On | System fields |

## 4.4 Customer Access Page

Purpose: Create and manage portal login accounts for customer users. Multiple users can be created under one customer, all automatically grouped to that customer.

Key Functionalities:

- Create multiple user accounts against a single customer

- All tickets from all users of a customer are grouped under that customer

- Assign access rights: view tickets, raise tickets, approve efforts, approve milestones

- Activate / deactivate individual users independently

- Admin can reset user passwords

- Audit trail on all access changes

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Customer | Dropdown linked to Customer Master — mandatory |
| User Full Name | Text, mandatory |
| User Email | Email, mandatory — used for portal login |
| Phone Number | Text |
| Designation at Customer Side | Text |
| Access Level | Dropdown: Read-only / Approver / Ticket Raiser / Full Access |
| Module Permissions | Grid: Ticket View, Ticket Create, Effort Approval, Milestone Approval, Report View |
| Login Active | Toggle |
| Valid From / Valid To | Date range for temporary access |
| Remarks | Textarea |
| Created By / Created On | System fields |

## 4.5 Department Master Page

Purpose: Maintain the list of internal departments for categorizing employees and for reporting purposes.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Department Code | Auto-generated |
| Department Name | Text, mandatory |
| Department Head | Dropdown linked to Employee Master |
| Description | Textarea |
| Status | Active / Inactive |
| Created By / Created On | System fields |

## 4.6 Contract Master Page

Purpose: Maintain multiple contracts per customer, each with agreed hours, start/end dates, billing details, and type. Drives AMS contract hour tracking and alert configuration.

Key Functionalities:

- Create multiple contracts per customer with independent configurations

- Define total agreed hours for AMS and Fixed Price contracts

- System automatically tracks consumed hours and remaining hours per contract

- Configure alert threshold when remaining hours fall below a defined percentage

- Link tickets and projects to a specific contract

- Export contract details to PDF or Excel

- Audit trail per contract record

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Contract ID | Auto-generated |
| Customer | Dropdown linked to Customer Master — mandatory |
| Contract Name / Reference | Text, mandatory |
| Contract Type | Dropdown: AMS / Implementation / T&M / Fixed Price |
| Start Date | Date, mandatory |
| End Date | Date, mandatory |
| Total Agreed Hours | Numeric — for AMS and Fixed Price contracts |
| Billing Currency | Dropdown |
| Contract Value | Numeric, optional |
| Description / Scope Summary | Textarea |
| Attached Contract Document | File upload |
| Alert Threshold % for Remaining Hours | Numeric — e.g., alert when 20% hours remain |
| Status | Active / Completed / On Hold / Terminated |
| Created By / Created On | System fields |
| Last Modified By / On | System fields |

## 4.7 Ticket Status Master Page

Purpose: Define the set of ticket statuses per customer independently. Each customer can have a unique workflow with its own status progression.

Key Functionalities:

- Form-based interface to add, edit, reorder, and deactivate statuses per customer

- Mark initial status (only one per customer) and terminal statuses (Closed, Cancelled)

- Configure whether entering a status triggers customer email notification

- Prevent deletion of statuses in use — allow deactivation only

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Customer | Dropdown, mandatory |
| Status Code | Text — auto or manual |
| Status Name | Text, mandatory |
| Status Description | Textarea |
| Is Initial Status | Checkbox — only one allowed per customer |
| Is Terminal Status | Checkbox |
| Trigger Customer Notification | Checkbox — email sent when ticket enters this status |
| Display Order | Numeric — for UI sequencing |
| Status Color | Color picker — for Kanban / board views |
| Active / Inactive | Toggle |
| Created By / Created On | System fields |

## 4.8 Project Status Master Page

Purpose: Same concept as Ticket Status Master but independently maintained for projects. Customer-specific project status sets are defined here.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Customer | Dropdown, mandatory |
| Status Code | Text — auto or manual |
| Status Name | Text, mandatory |
| Status Description | Textarea |
| Is Initial Status | Checkbox — only one per customer |
| Is Terminal Status | Checkbox |
| Notify Customer on Status Change | Checkbox |
| Display Order | Numeric |
| Status Color | Color picker |
| Active / Inactive | Toggle |
| Created By / Created On | System fields |

## 4.9 Ticket Nature Master Page

Purpose: Define the nature/type of tickets that can be raised per customer (e.g., Incident, Service Request, Change Request, Query). Linked to SLA Master for automated SLA assignment.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Customer | Dropdown, mandatory |
| Nature Code | Text |
| Nature Name | Text, mandatory (e.g., Incident, Change Request) |
| Description | Textarea |
| Default SLA | Dropdown linked to SLA Master |
| Display Order | Numeric |
| Active / Inactive | Toggle |
| Created By / Created On | System fields |

## 4.10 Ticket Category Master Page

Purpose: Define whether a ticket is Functional, Development, Configuration, Basis, etc. Used for category-wise effort reporting and for configuring long-pending alert thresholds by category.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Category Code | Auto-generated |
| Category Name | Text, mandatory (e.g., Functional, Development, Configuration, Basis) |
| Description | Textarea |
| Long Pending Alert Threshold (Hours) | Numeric — trigger alert if open > X hours without update |
| Active / Inactive | Toggle |
| Created By / Created On | System fields |

## 4.11 SLA Master Page

Purpose: Define SLA rules per customer, per ticket nature, and per priority for response and resolution times. SLA breach triggers escalation notifications via Email Template Master.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| SLA ID | Auto-generated |
| Customer | Dropdown, mandatory |
| Ticket Nature | Dropdown linked to Ticket Nature Master |
| Priority | Dropdown linked to Priority Master |
| Response Time | Numeric — in hours |
| Resolution Time | Numeric — in hours |
| Nearing SLA Alert Threshold % | Numeric — e.g., trigger alert at 80% of resolution time elapsed |
| Breach Escalation Rule | Dropdown linked to Escalation Rule Master |
| Active / Inactive | Toggle |
| Created By / Created On | System fields |

## 4.12 Email Template Master Page

Purpose: Maintain customized email templates per customer and per notification event type. Each customer can have unique, appropriately branded communication for every notification scenario.

Key Functionalities:

- Rich text editor for email body with dynamic placeholder support (e.g., {{TicketID}}, {{CustomerName}}, {{DueDate}})

- Preview rendered email before saving

- Only one active template allowed per customer + event type combination

- Test email send functionality to verify template output

- Blank customer field acts as global default template

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Template ID | Auto-generated |
| Customer | Dropdown — blank = global default |
| Email Event Type | Dropdown: Escalation / Internal Efforts Approval / Overdue Notification / Nearing SLA / Customer Effort Approval / Milestone Approval / Missing Timesheet / Revised Efforts Approval / Contract Hours Alert |
| Template Name | Text, mandatory |
| Email Subject | Text with placeholder support |
| Email Body | Rich text editor with placeholder support |
| CC Recipients | Comma-separated emails or role-based placeholders |
| BCC Recipients | Text |
| Is Active | Toggle — only one active per customer + event type |
| Last Modified By / On | System fields |

## 4.13 Roster Master Page

Purpose: Define the weekly working schedule per employee including working days and expected daily hours. Used for timesheet compliance monitoring and missing timesheet alerts.

Key Functionalities:

- Assign working days per week per employee (5-day or 6-day schedule)

- Define daily working hours expected per resource

- Support date-range-specific schedule overrides

- Link to Holiday Master to exclude public holidays from expected hours

- Drives missing timesheet alerts and utilization benchmark calculations

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Employee | Dropdown, mandatory |
| Effective From Date | Date, mandatory |
| Effective To Date | Date — leave blank if ongoing |
| Working Days | Multi-checkbox: Mon, Tue, Wed, Thu, Fri, Sat, Sun |
| Daily Hours Expected | Numeric |
| Weekly Hours Expected | Auto-calculated: Days × Daily Hours |
| Holiday Calendar | Dropdown linked to Holiday Master |
| Remarks | Textarea |
| Created By / Created On | System fields |

## 4.14 Priority Master Page

Purpose: Define priority levels used in tickets and project tasks. Linked to SLA Master for automated SLA assignment based on priority.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Priority Code | Auto-generated |
| Priority Name | Text: Critical / High / Medium / Low |
| Display Order | Numeric |
| Color Code | Color picker |
| Active / Inactive | Toggle |

## 4.15 Role & Permission Master Page

Purpose: Define system roles and their permissions across all modules. Separate role types for internal employees and customer-facing portal users.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Role ID | Auto-generated |
| Role Name | Text — e.g., Admin, Project Manager, Consultant, Customer Approver |
| Role Type | Dropdown: Internal / Customer-facing |
| Module Permission Matrix | Grid: Module rows × Action columns (View/Create/Edit/Approve/Delete) — checkboxes |
| Description | Textarea |
| Active / Inactive | Toggle |

## 4.16 Holiday Master Page

Purpose: Maintain public and company-specific holidays used in SLA calculations and timesheet compliance monitoring.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Holiday ID | Auto-generated |
| Holiday Name | Text |
| Date | Date, mandatory |
| Holiday Type | Dropdown: Public / Company / Regional |
| Applicable Region / Country | Text or Dropdown |
| Recurring Annually | Checkbox |
| Active / Inactive | Toggle |

## 4.17 Milestone Master Page

Purpose: Maintain reusable milestone templates for projects. Templates can be applied to projects during creation to populate standard milestones automatically.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Milestone Template ID | Auto-generated |
| Milestone Name | Text — e.g., Blueprint, UAT Sign-off, Go-Live |
| Description | Textarea |
| Applicable Project Type | Dropdown: AMS / Implementation / All |
| Requires Customer Sign-off | Checkbox |
| Active / Inactive | Toggle |

## 4.18 Escalation Rule Master Page

Purpose: Define conditions that trigger escalation notifications, including SLA breaches, long-pending tickets, overdue projects, and missing timesheets.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Rule ID | Auto-generated |
| Rule Name | Text |
| Customer | Dropdown — or global if blank |
| Trigger Condition | Dropdown: SLA Breach / Ticket Open Beyond X Hours / Project Overdue / Missing Timesheet / Contract Hours Below Threshold |
| Threshold Value | Numeric — hours, days, or % |
| Escalation Email Template | Dropdown linked to Email Template Master |
| Escalate To | Multi-select: Role or specific Employee |
| Active / Inactive | Toggle |

## 4.19 Rate Card Master Page

Purpose: Maintain billing and cost rates per resource or role per customer. Powers profitability reporting in the management dashboard.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Rate ID | Auto-generated |
| Customer | Dropdown |
| Employee | Dropdown — leave blank for role-based rate |
| Role | Dropdown linked to Role Master — used when employee-specific rate not set |
| Cost Rate per Hour | Numeric |
| Billing Rate per Hour | Numeric |
| Currency | Dropdown |
| Effective From Date | Date |
| Effective To Date | Date |
| Remarks | Textarea |

## 4.20 Document Template Master Page

Purpose: Maintain reusable document templates for RCA reports, MoM formats, Effort Summaries, and Milestone Sign-off documents. Supports customer-specific templates.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Template ID | Auto-generated |
| Template Name | Text |
| Document Type | Dropdown: RCA / MoM / Effort Summary / Milestone Sign-off / Other |
| Customer | Dropdown — blank = global template |
| Template Content | Rich text editor or file upload |
| Dynamic Placeholder List | Displayed for reference (e.g., {{TicketID}}, {{CustomerName}}) |
| Active / Inactive | Toggle |

# 5. Ticket Module — Detailed Pages and Functionalities

## 5.1 Ticket Creation Page (Internal)

Purpose: Allow internal consultants or project managers to log tickets on behalf of a customer or internally. Supports linking to contract, project, and automatic SLA assignment.

Key Functionalities:

- Create a ticket with all required metadata and auto-assigned Ticket ID

- Link ticket to customer, contract, project (optional), and department

- SLA auto-assigned based on customer, ticket nature, and priority from SLA Master

- Target date mandatory — alert triggered if not set within configured threshold

- Attach supporting documents or screenshots

- Option to raise a ticket from an MoM action item

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Ticket ID | Auto-generated, non-editable |
| Ticket Title / Summary | Text, mandatory |
| Ticket Description | Rich text editor |
| Customer | Dropdown, mandatory |
| Contract | Dropdown — filtered by customer, links ticket hours to contract |
| Project | Dropdown — optional, links ticket to a project |
| Department | Dropdown |
| Ticket Nature | Dropdown — filtered by customer from Ticket Nature Master |
| Ticket Category | Dropdown: Functional / Development (from Category Master) |
| Priority | Dropdown linked to Priority Master |
| Assigned To | Dropdown — employees with access to this customer |
| Reporter | Auto-filled with logged-in user, editable |
| Status | Auto-set to initial status from Ticket Status Master |
| Target Date | Date-time, mandatory — alert if not set within threshold |
| SLA Response Deadline | Auto-calculated, read-only |
| SLA Resolution Deadline | Auto-calculated, read-only |
| Attachments | File upload — multiple files supported |
| Tags / Keywords | Text tags |
| Created By / Created On | System fields |

## 5.2 Ticket Creation Page (Customer Portal)

Purpose: Allow customer portal users to raise tickets directly. Simplified form — internal assignment happens after creation. All tickets from multiple users of the same customer are automatically grouped under that customer.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Ticket Title | Text, mandatory |
| Ticket Description | Rich text |
| Ticket Nature | Dropdown — customer-specific options |
| Priority | Dropdown |
| Attachments | File upload |
| Contact Person at Customer | Auto-filled from session, editable |
| Preferred Contact Method | Dropdown: Email / Phone |
| Ticket ID / Created On | System-generated — shown in confirmation screen |

## 5.3 Ticket Detail / Update Page

Purpose: Full detail view for managing the complete lifecycle of a ticket. Provides all actions for internal team and limited read/comment access for customer users.

Key Functionalities:

- Update ticket status using customer-specific status dropdown

- Add internal comments (not visible to customer) and external comments (visible to customer)

- Change assignee and update target date with mandatory reason if date is extended

- Link ticket to another ticket (Parent / Child / Related)

- View SLA timer showing time remaining or breach duration in real time

- Log time directly from this page via shortcut to Timesheet Entry

- Capture MoM from within the ticket (opens MoM sub-page)

- Trigger RCA generation for resolved/closed tickets

- Email notification to customer on status change if configured in Ticket Status Master

- Full audit history visible at the bottom of the page

Additional Fields (beyond creation fields):

| Field Name | Description / Notes |
| --- | --- |
| Status | Dropdown — customer-specific status set |
| Assignee | Editable dropdown |
| Internal Comments | Rich text — role-restricted, not visible to customer |
| External Comments | Rich text — visible to customer |
| Resolution Description | Rich text — mandatory before closing |
| Date of Resolution | Date-time — auto-filled on terminal status reached |
| Target Date Change Reason | Mandatory text when target date is modified |
| Linked Tickets | Multi-select with relationship type: Parent / Child / Related |
| Total Hours Logged | Read-only — aggregated from timesheets |
| SLA Status | Read-only badge: Within SLA / At Risk / Breached |

## 5.4 Ticket List / Dashboard Page

Purpose: Consolidated view of all tickets with filtering, search, and quick-action capabilities. Supports both list view and Kanban board view.

Key Functionalities:

- Filter by customer, assignee, status, priority, category, nature, and date range

- Keyword search across ticket title and description

- Sort by any column; color-coded rows by SLA status or priority

- Bulk status update for admins

- Export filtered list to Excel or PDF

- Quick-view panel on row click without full page navigation

- Toggle between list view and Kanban board view

- Alert badges for SLA-breached tickets and long-pending tickets

Columns Displayed:

Ticket ID | Title | Customer | Assigned To | Status | Priority | Category | Nature | Created On | Target Date | SLA Status | Total Hours

## 5.5 MoM Capture Page (Against Ticket or Project Activity)

Purpose: Record the minutes of meeting conducted in context of a ticket or project activity. Supports PDF generation and direct email dispatch to attendees.

Key Functionalities:

- Create MoM linked to a specific ticket or project activity

- Add meeting attendees from internal employees and customer users

- Record discussion points, decisions, and trackable action items

- Track status of each action item: Open / In Progress / Closed

- Generate MoM as PDF using Document Template Master

- Send MoM via email to all attendees directly from the page

- Audit trail on MoM creation and edits

Fields:

| Field Name | Description / Notes |
| --- | --- |
| MoM ID | Auto-generated |
| Linked To | Radio: Ticket / Project Activity — then dropdown for selection |
| Meeting Date | Date-time |
| Meeting Mode | Dropdown: Online / In-person / Hybrid |
| Meeting Platform | Text — e.g., Teams, Zoom |
| Internal Attendees | Multi-select from Employee Master |
| Customer Attendees | Multi-select from Customer Users |
| Agenda Items | Repeatable text fields |
| Discussion Points | Rich text |
| Decisions Made | Rich text |
| Action Items | Repeatable section: Action Description ¦ Assignee ¦ Due Date ¦ Status |
| Next Meeting Date | Date, optional |
| Created By / Created On | System fields |
| Download MoM as PDF | Button |
| Send MoM via Email | Button — opens pre-filled email with attendees as recipients |

## 5.6 RCA Document Generation Page

Purpose: AI agent reads the ticket conversation, comments, resolution notes, and MoM content to generate a structured Root Cause Analysis document. The output is editable before saving and sharing.

Key Functionalities:

- Accessible from a resolved or closed ticket

- AI agent auto-generates RCA structure from ticket history, comments, resolution, and MoM

- Consultant can edit all AI-generated content before saving

- RCA is permanently linked to the ticket

- Export as PDF or Word document using Document Template Master

- Option to share RCA with the customer via email

RCA Document Fields:

| Field Name | Description / Notes |
| --- | --- |
| RCA Reference ID | Auto-generated |
| Linked Ticket ID | Read-only |
| Customer | Read-only |
| Incident Summary | Auto-generated + editable |
| Timeline of Events | Auto-generated from audit trail + editable |
| Root Cause Identified | Auto-generated + editable |
| Impact Analysis | Text, editable |
| Corrective Actions Taken | Text, editable |
| Preventive Measures Recommended | Text, editable |
| Prepared By | Auto-filled with logged-in user |
| Reviewed By | Dropdown — internal employee |
| Date of Preparation | Date, auto-filled |
| Customer Shared | Checkbox + date |
| Digital Signature Placeholder | For Reviewer |
| Download as PDF / Word | Buttons |

## 5.7 Ticket Timesheet Entry Page

Purpose: Allow resources to log hours spent on a ticket for a specific date. Supports multiple entries per day, billable flag, and feeds into efforts approval workflow.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Ticket | Auto-linked or selectable dropdown |
| Employee | Auto-filled from session |
| Work Date | Date, mandatory |
| Activity Type | Dropdown: Analysis / Development / Testing / Communication / Documentation |
| Hours Logged | Numeric — in 0.25 increments |
| Work Description | Text — brief narration |
| Billable | Checkbox — to distinguish billable vs non-billable hours |
| Submitted | Toggle — once submitted, editable only by manager |
| Created On / Last Modified On | System fields |

## 5.8 Ticket Efforts Approval Page (Internal)

Purpose: Project Manager or Finance Lead reviews and approves ticket time entries before they are shared with the customer. Rejected entries are returned to the resource for correction.

Key Functionalities:

- Approve or reject individual time entries or the full ticket effort block

- Rejection requires a mandatory reason — resource is notified to correct

- Approved efforts are locked and moved to Customer Approval queue

- Efforts summary (planned vs actual vs approved) displayed prominently

- Audit trail on every approval action

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Ticket ID and Title | Read-only |
| Customer | Read-only |
| Resource Name | Read-only per entry |
| Work Date | Read-only per entry |
| Hours Logged | Read-only per entry |
| Activity Type | Read-only per entry |
| Work Description | Read-only per entry |
| Approval Action | Dropdown per entry or bulk: Approved / Rejected |
| Rejection Reason | Mandatory text if Rejected |
| Reviewed By / Reviewed On | System fields |
| Efforts Summary Block | Total Planned Hours ¦ Total Logged Hours ¦ Total Approved Hours — read-only |

## 5.9 Customer Efforts Approval Page (Ticket-wise)

Purpose: Share internally approved efforts with the customer and capture their approval or negotiation. Customer can propose revised hours; internal team reviews and accepts or resubmits.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Ticket ID, Title, Customer | Read-only |
| Period | Date range of the effort block |
| Effort Details Table | Resource Name ¦ Work Date ¦ Hours ¦ Activity Type ¦ Description — read-only for customer |
| Total Approved Hours (Internal) | Read-only for customer |
| Customer Approval Action | Radio: Approved / Propose Revision |
| Customer Proposed Hours | Numeric — enabled only if Propose Revision is selected |
| Customer Remarks | Textarea |
| Approved By | Customer user name — auto-filled |
| Approval Date | Auto-filled |
| Digital Signature | Optional — for formal approval |

## 5.10 Monthly Efforts Summary and Approval Page

Purpose: Consolidate all ticket and project hours for a month per customer, support effort negotiation tracking, and capture final monthly approval from the customer.

Key Functionalities:

- View all efforts for selected customer and month, grouped by ticket, project, resource, category

- Display internally approved, customer-approved, and negotiated hours side by side

- Customer proposes revised hours at line level or at total level

- Track negotiation status per line: Pending / Submitted / Approved / Negotiation / Finalized

- Finalized approved hours are locked for billing and reporting

- Export monthly effort summary to Excel and PDF

- Email sent to customer with summary — approval captured within application

- Negotiated efforts recorded with narration from both sides

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Customer | Dropdown |
| Contract | Dropdown — filters to relevant contract |
| Month / Year | Month picker |
| Effort Summary Table | Ticket/Project ID ¦ Title ¦ Category ¦ Resource ¦ Planned Hours ¦ Logged Hours ¦ Internally Approved ¦ Customer Approved ¦ Negotiated Hours ¦ Final Approved ¦ Status |
| Negotiation Notes | Per row — timestamped notes from both sides |
| Overall Status | Draft / Submitted / Customer Approved / Negotiation / Finalized |
| Customer Approval Action | Approve / Propose Revision — per row or overall |
| Customer Sign-off Date | Date |
| Digital Signature Placeholder | Customer signature on final approval |
| Download as Excel / PDF | Buttons |

# 6. Project Management Module — Detailed Pages and Functionalities

## 6.1 Project Creation Page

Purpose: Create and initialize an SAP project for a customer with full metadata, team assignment, and planned hours. Upon creation, user proceeds to Activity Management.

Key Functionalities:

- Create project with unique Project Code and auto-generated Project ID

- Link to customer and specific contract

- Assign project manager and team members

- Define planned start/end dates and total planned hours

- Attach SOW or contract documents

- Status auto-set from Project Status Master initial status for the customer

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Project ID | Auto-generated |
| Project Name | Text, mandatory |
| Project Code | Text, unique |
| Customer | Dropdown, mandatory |
| Contract | Dropdown — filtered by customer |
| Project Type | Dropdown: AMS / Implementation / Fixed Price / T&M |
| Project Manager | Dropdown — Employee Master |
| Team Members | Multi-select from Employee Master |
| Planned Start Date | Date |
| Planned End Date | Date |
| Total Planned Hours | Numeric |
| Project Description / Scope | Rich text |
| Attachments | File upload — SOW, contract documents |
| Status | Auto-set from Project Status Master — initial status |
| Created By / Created On | System fields |

## 6.2 Project Detail / Activity Management Page

Purpose: Manage the complete list of project activities in a hierarchical structure (Phase > Activity > Sub-task). Tracks planned vs actual hours, timelines, progress, and dependencies.

Key Functionalities:

- Add, edit, delete, and reorder activities in hierarchical structure

- Assign owner, priority, and planned dates per activity

- View actual vs planned hours per activity in real time

- Set activity dependencies — linked to Activity Dependency Page

- Alert if target date is not set within configured threshold

- Upload documents and capture MoM per activity

- Mark activity complete with completion percentage slider

Fields (per activity row):

| Field Name | Description / Notes |
| --- | --- |
| Activity ID | Auto-generated |
| Activity Title | Text, mandatory |
| Activity Type | Dropdown: Phase / Activity / Sub-task |
| Parent Activity | Dropdown — for hierarchy |
| Assignee | Dropdown from project team |
| Priority | Dropdown |
| Planned Start Date | Date |
| Planned End Date | Date |
| Actual Start Date | Date |
| Actual End Date | Date |
| Planned Hours | Numeric |
| Actual Hours | Read-only — aggregated from timesheets |
| Dependency | Linked activity IDs from Dependency Page |
| Status | Dropdown from Project Status Master |
| Completion % | Numeric slider 0–100 |
| Remarks | Textarea |
| Attachments | File upload |
| MoM | Link to MoM page for this activity |

## 6.3 Project Activity Dependency Page

Purpose: Define and manage dependencies between project activities for Gantt chart rendering and critical path awareness. Validates against circular dependencies.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Source Activity | Dropdown from project activity list |
| Depends On Activity | Dropdown from same project |
| Dependency Type | Dropdown: Finish-to-Start (FS) / Start-to-Start (SS) / Finish-to-Finish (FF) / Start-to-Finish (SF) |
| Lag / Lead Time | Numeric in days — positive for lag, negative for lead |
| Created By / Created On | System fields |

## 6.4 Gantt Chart View Page

Purpose: Auto-generated visual timeline of the project based on activity dates and dependencies. Shows planned (baseline) vs actual progress simultaneously.

Key Functionalities:

- Auto-generated from activity dates and dependencies defined in the system

- Color-coded bars: On Track / At Risk / Delayed

- Milestone markers displayed on the timeline

- Zoom levels: Day / Week / Month / Quarter

- Export Gantt chart as PDF or image

- Read-only view available for customer portal users

## 6.5 Project Milestone Page

Purpose: Define project milestones, track their completion status, and initiate customer sign-off workflow directly from the portal.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Milestone ID | Auto-generated |
| Project | Read-only |
| Milestone Name | From Milestone Master or custom text |
| Description | Textarea |
| Linked Activities | Multi-select from project activity list |
| Target Date | Date |
| Actual Completion Date | Date |
| Sign-off Required | Checkbox |
| Sign-off Status | Read-only: Pending / Sent to Customer / Signed Off / Rejected |
| Send for Approval | Button — triggers email to customer using Email Template Master |
| Documents to Sign | File upload — deliverable document |

## 6.6 Project Milestone Sign-off Page (Customer)

Purpose: Allow customer users to review deliverable documents and formally sign off on project milestones within the portal. Email confirmation is sent to the project manager on sign-off.

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Milestone Name / Description / Target Date | Read-only |
| Linked Documents | Downloadable files |
| Customer Comments | Textarea |
| Approval Decision | Radio: Sign Off / Reject |
| Rejection Reason | Mandatory if Rejected |
| Digital Signature | Mandatory if Signed Off |
| Approved By / Approval Date | Auto-filled on approval |

## 6.7 Revised Efforts Request Page

Purpose: Request additional (delta) effort approval from the customer when project scope changes or efforts exceed the original estimate. Includes a full efforts summary for customer context.

Key Functionalities:

- Show original approved hours, actual hours consumed, and remaining planned hours

- Explain the reason for revised effort request with supporting documents

- Efforts summary table provided to the customer for complete context

- Submit to customer via email; track status through the approval lifecycle

- Customer can approve, reject, or propose a counter-offer on hours

- Final agreed hours recorded with digital signature

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Project / Ticket | Linked reference |
| Customer | Read-only |
| Original Approved Hours | Read-only |
| Hours Consumed to Date | Read-only |
| Revised Total Hours Requested | Numeric |
| Delta Hours | Auto-calculated: Revised minus Original |
| Reason for Revision | Rich text, mandatory |
| Efforts Summary Table | Breakdown by activity or resource — read-only |
| Supporting Documents | File upload |
| Status | Read-only badge: Draft / Submitted / Approved / Rejected |
| Customer Approval Action | Approve / Reject / Propose Counter |
| Customer Proposed Hours | Numeric — if counter-proposed |
| Customer Remarks | Textarea |
| Digital Signature | Customer signature on approval |
| Approval Date | Auto-filled |

# 7. Efforts Sheet Preparation and Approval — Detailed Pages

## 7.1 Efforts Sheet Preparation Page

Purpose: Prepare a consolidated efforts sheet for a customer covering tickets and/or projects for a specific period. Supports internal annotation, billable flag, contract hour context, and submission for internal approval.

Key Functionalities:

- Select customer, contract, and period to auto-populate all time entries from timesheets

- Group entries by ticket, project, resource, category, and nature

- Allow manual adjustment or annotation with audit trail

- Show planned vs actual hours comparison at all grouping levels

- Mark entries as billable or non-billable

- Display contract remaining hours context for AMS contracts

- Generate printable effort summary in Excel and PDF

- Submit for internal approval workflow

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Effort Sheet ID | Auto-generated |
| Customer | Dropdown |
| Contract | Dropdown |
| Period From / To | Date range |
| Effort Details Table | Reference ID ¦ Title ¦ Category ¦ Resource ¦ Work Date ¦ Activity Type ¦ Planned Hours ¦ Logged Hours ¦ Billable Flag ¦ Remarks |
| Contract Summary Block | Total Agreed Hours ¦ Consumed Hours ¦ Remaining Hours — read-only, for AMS contracts |
| Summary Row | Total Planned Hours ¦ Total Logged Hours ¦ Total Billable Hours |
| Internal Approval Status | Read-only badge |
| Prepared By / Prepared On | System fields |
| Submit for Internal Approval | Button |
| Download as Excel / PDF | Buttons |

## 7.2 Internal Approval Workflow Page

Purpose: Route the prepared efforts sheet through a defined multi-level internal approval hierarchy (e.g., Delivery Lead > Finance Lead > Senior Manager) before sharing with the customer.

Key Functionalities:

- Multi-level approval steps configured by role mapping

- Each approver can review, approve, or reject with mandatory comments

- Rejected sheets return to the preparer with detailed rejection comments

- Approved sheets automatically advance to the next level

- Final internal approval unlocks the 'Share with Customer' action

- Email notifications sent to each approver when the sheet reaches their queue

- Full approval chain history visible as a timeline on the page

Fields:

| Field Name | Description / Notes |
| --- | --- |
| Effort Sheet Reference | Read-only |
| Approval Step | Read-only: Step 1, Step 2, etc. |
| Approver | Auto-assigned from role mapping |
| Approval Status | Pending / Approved / Rejected |
| Approver Comments | Textarea |
| Approved / Rejected By / On | System fields |
| Approval Chain History | Timeline view of all steps with status, actor, and timestamp |

## 7.3 Customer Approval Submission and Tracking Page

Purpose: Submit internally approved efforts to the customer for review. Supports negotiation tracking, final hours locking, digital signature, and full audit trail.

Key Functionalities:

- One-click submission after internal approval — email sent using Email Template Master

- Customer approves or proposes revised efforts within the portal

- Negotiation status tracked per line item: Pending / Approved / Revision Proposed / Finalized

- Internal team records acceptance of customer's revised hours

- Final agreed hours are locked and reflected in all reports after finalization

- Full audit trail of all customer approval interactions

- Export final approved effort sheet to Excel and PDF

Fields:

| Field Name | Description / Notes |
| --- | --- |
| All Effort Sheet Fields | Read-only for customer |
| Submission Date | Auto-filled |
| Customer Approval Status | Per line and overall: Pending / Approved / Revision Proposed / Finalized |
| Customer Proposed Hours | Numeric per line — if revision proposed |
| Customer Remarks | Textarea per line and overall |
| Negotiation Notes Thread | Timestamped comments from both sides |
| Final Agreed Hours | Editable by internal team post-negotiation |
| Customer Digital Signature | On final approval |
| Finalization Date | Auto-filled |
| Download Final Sheet | Excel / PDF buttons |

# 8. Reporting and Dashboard Pages — Detailed Functionalities

All reports provide the following three baseline insight dimensions: Resource-wise | Customer-wise | Project-wise. All reports support export to Excel and PDF.

## 8.1 Resource Utilization Report

Purpose: Track hours logged per resource against roster threshold. Identify underutilized or overloaded resources.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Resource (multi-select), Customer, Date Range, Project/Ticket toggle |
| Report Output | Hours logged per resource per period, utilization % against roster threshold, billable vs non-billable split |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.2 Project-wise Effort Utilization Report (Plan vs Actual)

Purpose: Compare planned hours against actual hours per project, phase, and activity to identify variances.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Project, Customer, Date Range, Resource |
| Report Output | Planned vs Actual hours per project/phase/activity, variance amount and percentage |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.3 Customer-wise Effort Utilization Report

Purpose: Summarize total efforts consumed per customer across all tickets and projects.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Date Range, Contract |
| Report Output | Total efforts per customer, breakdown by ticket and project, billable summary |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.4 Month-wise Effort Utilization Report

Purpose: Trend analysis of efforts by month. Stacked by resource or category with trend line view.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Month/Year, Customer, Resource, Category |
| Report Output | Effort by month, stacked view, trend line |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.5 Ticket Category-wise Effort Report

Purpose: Analyze effort split between Functional and Development tickets across customers.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Category, Customer, Date Range |
| Report Output | Effort split by category, comparison across customers |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.6 AMS Contract Hours Report (Consumed vs Remaining)

Purpose: Track contract hours utilization and alert when remaining hours fall below threshold.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Contract |
| Report Output | Agreed hours, consumed hours, remaining hours, projected depletion date, visual alert indicator |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.7 Timesheet Report (Resource-wise)

Purpose: Detailed view of timesheet entries per resource for any period.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Resource, Date Range, Customer, Project/Ticket |
| Report Output | Daily time entries with hours, activity type, billable flag, approval status |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.8 Overdue Projects Report

Purpose: Identify all projects past their planned end date.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Project Manager, Date Range |
| Report Output | Projects past planned end date, delay in days, reason if captured |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.9 Overspent Efforts Report

Purpose: Identify tickets and projects where actual hours exceed planned hours.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Project, Date Range |
| Report Output | Tickets/projects with actual hours exceeding planned hours, variance amount and % |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.10 Undelivered Projects Report

Purpose: List projects not yet delivered past planned end date with milestone completion context.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Date Range, Status |
| Report Output | Undelivered projects, milestone completion status per project |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.11 Long Pending Tickets Alert Report

Purpose: Surface tickets open beyond category-wise threshold to prevent SLA breach escalation.

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Category, Assignee, Date Range |
| Report Output | Tickets open beyond threshold, sorted by aging days, SLA status badge |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.12 Management Profitability Dashboard

Purpose: Identify profitable and non-profitable projects and customers to support management decision-making on resource allocation and pricing.

KPIs Displayed:

- Revenue vs Cost per Project (using Rate Card Master)

- Margin % per Customer

- Over-delivered vs Under-delivered projects count

- Resource utilization efficiency index

- Monthly trend of profitability per customer

- Top 5 profitable and bottom 5 non-profitable projects

| Field Name | Description / Notes |
| --- | --- |
| Filters Available | Customer, Project, Date Range, Project Manager |
| Insight Dimensions | Resource-wise ¦ Customer-wise ¦ Project-wise |
| Export Options | Excel and PDF |

## 8.13 KPI Operational Dashboard

Purpose: Real-time operational overview of all active tickets, projects, SLA compliance, and resource efficiency for delivery managers.

KPIs Displayed:

- Open Tickets by Status, Priority, and Category

- SLA Breach Rate and At-Risk ticket count

- Average Ticket Resolution Time

- Projects On Track / At Risk / Delayed breakdown

- Timesheet Compliance Rate (actual vs roster expected)

- Customer Approval Pending Items count

- Monthly efforts submitted vs approved vs negotiated

# 9. System Configuration and Operational Pages

## 9.1 Audit Log Page

Purpose: Provide a complete, immutable trail of all actions taken in the system. Used for governance, compliance, and dispute resolution.

Key Functionalities:

- Filter by user, module, record ID, action type, and date range

- View before and after values for every field change

- Export to Excel or PDF

- Read-only — audit log cannot be edited or deleted

Fields Displayed:

| Field Name | Description / Notes |
| --- | --- |
| Timestamp | Date and time of action |
| User | Employee or customer user who performed the action |
| Module | Module where the action occurred |
| Record ID | The ID of the affected record |
| Action Type | Create / Edit / Delete / Approve / Status Change / Login / Export |
| Field Changed | Name of the modified field |
| Old Value | Value before the change |
| New Value | Value after the change |
| IP Address | IP address of the session |

## 9.2 Digital Signature Management Page

Purpose: Manage digital signature configurations and view all signed documents within the system for compliance and audit purposes.

Key Functionalities:

- Configure signature type: Typed name with date / Drawn signature / OTP-based confirmation

- View all signed documents per customer with signatory details and signature date

- Revoke or re-request signature for a specific document

- Signature used on: Milestone Sign-offs, RCA documents, Monthly Effort Approvals, Revised Effort Approvals

## 9.3 Notification and Alert Configuration Page

Purpose: Configure all system notifications — which are active, who receives them, delivery method, and threshold values.

Key Functionalities:

- Enable or disable each notification type independently

- Set threshold values per notification type (e.g., SLA nearing at 80%, missing timesheet after 2 days)

- Link each notification to the appropriate Email Template Master per customer

- Define delivery method: Email / In-app notification / Both

Notification Types Covered:

Notification Types

1. Escalation Mail

2. Internal Efforts Approval Mail

3. Overdue Project Notification

4. Nearing SLA Alert Mail

5. Customer Effort Approval Request Mail

6. Customer Milestone Approval Request Mail

7. Missing Timesheet Alert Mail

8. Revised Efforts Approval Request Mail

9. Contract Hours Threshold Alert Mail

10. Long Pending Ticket Alert Mail

11. Target Date Not Updated Alert

12. Monthly Effort Submission Notification

# 10. Additional Functional Notes

## 10.1 Download Options

All reports, effort sheets, RCA documents, MoM records, and milestone sign-off documents support both Excel (.xlsx) download and PDF download wherever applicable. Filters applied on screen are reflected in the downloaded file.

## 10.2 Customer-wise Authorization

All data — tickets, projects, contracts, reports, effort sheets — is strictly scoped by customer authorization. Internal employees see only the customers assigned to them in Employee Access Page. Customer portal users see only data belonging to their own customer account.

## 10.3 Digital Signature Scope

Digital signatures are required in the following scenarios: Project Milestone Sign-off by Customer, RCA Document Reviewer sign-off, Final Monthly Effort Approval by Customer, and Revised Efforts Approval by Customer. Signature type (typed / drawn / OTP) is configurable in the Digital Signature Management Page.

## 10.4 Email Notification Architecture

All email notifications are driven by the Email Template Master. Templates are customer-specific and event-specific. Dynamic placeholders (e.g., {{TicketID}}, {{CustomerName}}, {{DueDate}}) are resolved at runtime. If no customer-specific template exists, the global default template for that event type is used.

## 10.5 Gantt Chart Generation

The Gantt chart is auto-generated based on the planned start and end dates, completion percentages, and dependencies defined in the Project Activity Management page. It requires no manual input to generate — the system derives the chart from structured activity data. Export is supported as PDF and image formats.

## 10.6 AI-Powered RCA Generation

The RCA agent reads all structured data from the ticket: title, description, internal and external comments, resolution notes, status change audit trail, and any linked MoM records. It produces a structured RCA document following the Document Template Master format. The output is fully editable by the consultant before it is saved, approved, or shared with the customer.

## 10.7 Missing Timesheet Alert Logic

The system compares each employee's expected hours per week (defined in Roster Master) against actual timesheet entries. If the difference exceeds the configured threshold for a given week, a missing timesheet alert is triggered and sent via the Email Template Master notification to the employee and their reporting manager.